| **Project Status report** | |
| --- | --- |
| Name: | Julian Gonzales |
| Community (UN SD goal): | SDG 10: Reduced Inequalities, SDG 11: Sustainable cities and communities |
| MVP # | 1 |
| Sprint cycle dates: | Oct 31 - Nov 1 |

| **Project Name** | ClubSleuth |
| --- | --- |
| **Blurb** | ClubSleuth is a web app that is aiming to help people find the right community for them in the form of local clubs. With this web app I am aiming to hit SDG 10: reduced inequalities, and SDG 11: sustainable cities and communities. ClubSleuth is all about bridging local clubs and people together by letting them search in this web app their specific interests in clubs. You would be able to put in where you live and registered clubs in that place would then show up. |
| **For Week Ending** | Nov 14, 2023 |
| **Project Status** | Green |
| **Status Description** | The status is green although I would say in the cusp of being yellow due to other matters being prioritized and not getting as much work done as I would have liked |
| **Activities—During the past sprint cycle** | |
| List all activities that the team members worked on during the past week of the project. Show code and/or demo what you got   * Backend work for adding and editing users & clubs * Front end work for sign in/sign out, adding and editing clubs | |
| **Project Issues** | |
| List any issues from the Issue Log that are significant and should be shared with the audience of this report. If any related work has been done or decisions have been made, a summary should be provided.   * No real issues | |
| **Project Changes** | |
| List any project changes that were approved since the last report/discussion.   * No project changes were discussed/reported | |
| **Activities—Planned for Next Week** | |
| List all activities that the team members will work on during the next week of the project.   * Mobile view * Refinement on front end pages * Add validation on add/edit clubs | |
| **Reflection** | |
| Do you feel "on track"?   * I feel like I am a little behind from what I planned but should still be on track   What progress do you particularly feel good (great) about?   * I feel pretty good about the add/edit clubs page as that took a significant amount of my time   What barriers (if any) do you feel is/are a current impediment to success?   * None at the moment   What help (if any) do you require to move positively forward?   * Could always use more feedback from club owners   What questions or concerns do you have (if any)?   * None at the moment | |